BIL 481 – Software Engineering

Project Definition Document

PA1 – Part 1

Project: PawSafe – Stray Dog Location Reporting System

Contributors:

Yusuf Yankı Ütgün

Eren Can Dönertaş

Yiğit Eren Yılmaz

Enes Kerem Göksu

Table of Contents

1. Project Name

2. Project Summary

3. Objectives

4. Scope

5. Target Audience

6. Key Features

7. Deliverables

8. Budget and Resources

9. Risks and Mitigation Strategies

10. Project Success Criteria

11. Task Matrix

1. Project Name

PawSafe – Stray Dog Location Reporting and Community Alert System

2. Project Summary

PawSafe is a mobile application that allows users to report and view the locations of stray dogs on an interactive map. When a user encounters a stray dog, they can drop a GPS-tagged marker on the map with a timestamp and optional description. Other users can see these markers in real-time and choose to avoid those areas if they wish.

The application aims to help urban residents, especially parents and pedestrians, stay aware of stray dog activity in their neighborhoods. An admin panel will allow moderators to remove false or outdated reports to maintain data quality.

3. Objectives

- Develop a cross-platform mobile application (Android and iOS) using Flutter.

- Implement secure user registration and login.

- Allow users to report stray dog locations using GPS with a timestamp.

- Display all active reports on a live, interactive map.

- Enable users to filter reports by time range.

- Provide an admin interface to remove false reports.

- Show basic analytics such as report count per area.

4. Scope

4.1 In Scope

- User registration and login (email/password).

- GPS-based stray dog location reporting with timestamp.

- Real-time map view with markers from all users.

- Time-based filtering of markers.

- Optional photo attachment per report.

- Admin panel for report deletion.

- Basic analytics (reports per area).

- Push notifications for nearby reports.

4.2 Out of Scope

- Integration with government or municipal APIs.

- AI-based animal detection from photos.

- In-app payments or subscriptions.

- Social features (comments, follows).

- Desktop application.

5. Target Audience

- Urban residents concerned about personal safety in areas with stray dogs.

- Parents planning walking routes for children.

- Cyclists and joggers who need real-time awareness.

- Municipal animal control departments.

6. Key Features

Feature 1 – User Authentication

Secure registration and login using email and password.

Feature 2 – GPS-Based Reporting

Users can submit a report with their current GPS coordinates, a timestamp, optional description, and optional photo.

Feature 3 – Live Map View

An interactive map displays all active markers. Markers are color-coded by recency.

Feature 4 – Report Filtering

Users can filter visible markers by time range (e.g., last 1 hour, 6 hours, 24 hours).

Feature 5 – Admin Moderation

Admins can view all reports and delete false or outdated ones.

Feature 6 – Basic Analytics

A simple screen showing report counts per area and recent trends.

7. Deliverables

| # | Deliverable |
| --- | --- |
| 1 | Project Definition Document |
| 2 | Project Plan Document |
| 3 | Requirements Document + Product Backlog |
| 4 | Design Document |
| 5 | Working Application (all features) |

8. Budget and Resources

Team

| Member | Role |
| --- | --- |
| Yusuf Yankı Ütgün | Project Manager / Developer |
| Eren Can Dönertaş | Frontend Developer (Flutter) |
| Yiğit Eren Yılmaz | Backend Developer |
| Enes Kerem Göksu | UI/UX Designer / Developer |

Tools and Services

| Resource | Tool | Cost |
| --- | --- | --- |
| IDE | VS Code / Android Studio | Free |
| Version Control | GitHub | Free |
| Frontend | Flutter SDK | Free |
| Backend / Auth | Firebase (Spark Plan) | Free |
| Database | Cloud Firestore | Free |
| Maps | Google Maps API | Free (dev quota) |
| Design | Figma | Free |

Total estimated budget: $0 for development and testing phase.

9. Risks and Mitigation Strategies

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| GPS inaccuracy causing wrong markers | Medium | High | Use high-accuracy GPS mode; allow users to adjust marker position manually. |
| Firebase free tier quota exceeded | Low | Medium | Monitor usage; optimize query frequency. |
| Team member unavailability | Medium | High | Document all work clearly; tasks can be handed off if needed. |
| Scope creep causing delays | Medium | High | Any change to scope must be agreed on by the full team before implementation. |
| Performance issues with many markers | Medium | Medium | Implement marker clustering on the client side. |

10. Project Success Criteria

- All key features (authentication, reporting, live map, admin moderation) are implemented and working without critical bugs by April 10, 2026.

- The application works correctly on both Android and iOS devices.

- At least 80% of defined test cases pass during the final testing phase.

- The system responds to user actions (map load, report submission) within 3 seconds under normal conditions.

11. Task Matrix – Project Definition Document

All members contributed to every section of this document through joint discussion and review sessions. The table below reflects the primary author for each section; all other members reviewed and approved the content.

| Task | Yusuf Yankı Ütgün | Eren Can Dönertaş | Yiğit Eren Yılmaz | Enes Kerem Göksu |
| --- | --- | --- | --- | --- |
| Project Name & Summary | Author | Review | Review | Review |
| Objectives & Scope | Review | Author | Review | Review |
| Target Audience | Review | Review | Author | Review |
| Key Features | Review | Review | Review | Author |
| Deliverables | Author | Review | Review | Review |
| Budget & Resources | Review | Review | Author | Review |
| Risks & Mitigation | Review | Author | Review | Review |
| Success Criteria | Review | Review | Review | Author |
| Document Formatting | Review | Review | Review | Author |
| GitHub Upload | Author | Review | Review | Review |